CipherTrail AI

Technical Architecture & Engineering Plan

Version 3.0 Scope Document  •  June 2025

## Executive Summary

CipherTrail is a compliance-as-infrastructure platform for AI-powered applications. It intercepts AI input/output pairs, hashes them locally on the client, forwards them to a hosted backend for compliance auditing via Gemini 1.5 Pro, and locks every verdict into a cryptographically chained PostgreSQL ledger. The result is a tamper-evident, auditable record of every AI interaction — verifiable without exposing raw data.

Core promise: developers add one decorator. CipherTrail handles the cryptography, the AI auditing, and the compliance trail — invisibly and with sub-millisecond overhead to the calling application.

## System Architecture

The system is split into two distinct codebases to keep customer overhead near zero while centralising heavy computation on your infrastructure.

| Codebase | Description |
| --- | --- |
| Client SDK | Lightweight Python package (pip install ciphertrail). Runs on the customer's machine. Handles local hashing and async HTTP dispatch only. |
| SaaS Backend | FastAPI server hosted on Railway. Receives hashes, manages the Redis queue, runs Gemini audits, and writes to the PostgreSQL Merkle ledger. |

## Technology Stack

| Layer | Technology |
| --- | --- |
| AI Engine | Google Cloud Vertex AI — Gemini 1.5 Pro |
| Backend API | Python 3.11+ with FastAPI |
| Database | PostgreSQL (via SQLAlchemy ORM) |
| Async Queue | Redis + Celery (or BullMQ) |
| Cryptography | Python hashlib / hmac (Merkle) · snarkjs (ZKP Tier 1) |
| Frontend | Next.js 14 (App Router) + Tailwind CSS |
| Auth & Billing | Clerk (auth) · Stripe (subscriptions) |
| Deployment | Railway (backend + Redis + PostgreSQL) · Vercel (frontend) |

## The Five-Layer Workflow

Each layer has a single, well-defined responsibility. This separation ensures independent scalability and makes the system easy to debug.

### Layer 1 — Client SDK

Technology: Pure Python (PyPI package).

- Install: pip install ciphertrail

- Interface: @ciphertrail.audit decorator placed above any AI-calling function

- What it does: Intercepts the function's input (prompt) and output (response), generates a SHA-256 hash of both on the customer's machine, and dispatches an async HTTP POST to the /ingest endpoint. Execution returns to the caller in under 1 ms.

- What it does NOT do: Store data, call Gemini, or perform any cryptographic chaining. Zero heavy dependencies.

@ciphertrail.audit

def call_my_ai(prompt: str) -> str:

return openai_client.complete(prompt)  # unchanged code

### Layer 2 — Async Queue (Traffic Controller)

Technology: Redis + Celery.

- What it does: The FastAPI /ingest endpoint receives the SDK payload, pushes it into Redis instantly, and returns 202 Accepted. Under 10,000 simultaneous users, requests queue safely without dropping.

- Why this matters: Decoupling ingestion from processing ensures the Gemini call latency (often 1–3 seconds) never blocks the SDK.

### Layer 3 — AI Worker (Compliance Brain)

Technology: Python background worker + Google Vertex AI SDK.

- What it does: Pulls payloads from Redis. Sends the prompt/response pair to Gemini 1.5 Pro with a structured compliance prompt. Expects a strict JSON verdict.

{"compliant": true, "flags": [], "severity": "none"}

- Failure handling: Non-compliant JSON from Gemini is retried up to 3 times before being flagged as an audit error.

### Layer 4 — Cryptographic Vault

Technology: SQLAlchemy + PostgreSQL + hashlib.

- Merkle chain logic: The worker fetches the previous row's stored hash, concatenates it with the current local_hash and Gemini verdict, and SHA-256 hashes the combined string. This becomes the new leaf's hash, creating an unbreakable chain.

- What is stored: session_id, local_hash, prompt, response, gemini_verdict, merkle_hash, timestamp

- Tamper detection: Any modification to a historical row breaks every subsequent hash — detectable in O(n) time by re-running the chain.

### Layer 5 — Web Dashboard & Auditor Portal

Technology: Next.js 14 + Tailwind CSS + Clerk.

- Who uses it: Compliance officers and enterprise administrators.

- Real-time feed: All AI interactions displayed chronologically. Flagged violations rendered in amber/red.

- Proof generation: One-click triggers the FastAPI backend to compute a Tier 1 ZKP or Tier 2 Merkle signature and output a verifiable PDF audit report.

- Auth: Clerk handles SSO, MFA, and session management.

## Engineering Plan — 3-Day Sprint

Do not build the frontend, billing, or ZKP layer yet. Focus entirely on getting the core data pipeline operational. The milestone is a live end-to-end test on your local machine.

Milestone: Run a Python script on your laptop with @ciphertrail.audit. Confirm in PostgreSQL that Gemini has graded the log and it is cryptographically chained. Everything else plugs into this pipeline.

### Day 1 — Backend Skeleton

- Initialise FastAPI: create main.py with a health-check route.

- Set up PostgreSQL via SQLAlchemy. Create the AuditLogs table with columns: session_id, local_hash, prompt, response, gemini_verdict, merkle_hash.

- Create the POST /ingest route. For now it accepts the JSON payload and prints to console — no Gemini yet.

### Day 1 — SDK Package

- Create folder ciphertrail_sdk/__init__.py.

- Write the @audit decorator. It must capture args (prompt) and return value (response), then SHA-256 hash both using hashlib.

- Add a non-blocking httpx.AsyncClient POST to /ingest.

- Write a dummy test script simulating a hospital AI call. Verify the payload arrives at the FastAPI console.

### Day 2 — Async Queue & Gemini Worker

- Install Redis locally and configure Celery.

- Update /ingest to push payload into Redis immediately and return 200 OK. No more blocking.

- Write worker.py. It listens to Redis, calls Gemini 1.5 Pro on each payload, and saves the verdict to PostgreSQL.

- Get your Google Cloud API key for Vertex AI and test a direct call to Gemini from the worker. Confirm JSON verdict output.

### Day 3 — Merkle Chain

- Modify worker.py to fetch the previous row's merkle_hash from PostgreSQL before saving.

- Compute: new_hash = SHA256(previous_hash + local_hash + gemini_verdict).

- Save the new row. Run the full pipeline end-to-end. Verify the chain in PostgreSQL.

## What Comes Next

Once the Day 3 milestone is confirmed, the following features plug directly into the pipeline without rearchitecting anything:

- Web Dashboard: Build the Next.js 14 frontend. Connect it to FastAPI. Add Clerk auth. Display the AuditLogs table in real time.

- ZKP Tier 1: Integrate snarkjs to generate Zero-Knowledge Proofs for high-sensitivity rows, callable via a /proof endpoint.

- PDF Reports: On demand, the backend computes a Merkle proof or ZKP and renders a signed PDF audit report.

- Stripe Billing: Gate API key creation behind a Stripe subscription. Tiers can limit throughput or enable ZKP access.

- PyPI Publish: Package ciphertrail_sdk and publish to PyPI so customers can pip install ciphertrail for real.

CipherTrail AI  •  Confidential  •  Not for Distribution